Benefits Navigator Hackathon Simple Execution Playbook V9

Fast, simple, step-by-step guide for solo execution

Use this document as your main checklist during the hackathon. The goal is to avoid confusion: one folder, one new repo, one build order, three test paths, one final demo story.

| Use this version only | What it contains |
| --- | --- |
| V8 ZIP | Updated simple playbook, detailed local laptop setup, Databricks setup, Claude/no-Claude build plan, testing guide, SQL, sample data, and latest code reference. |
| Old V4/V5/V6/V7 kits | Ignore them to avoid mixing old instructions. |

# 0. One-page execution map

| Stage | What you do | Success signal |
| --- | --- | --- |
| Before hackathon | Store ZIP, read playbook, prepare accounts, do not create final repo/code yet. | You know where everything is and what to do first. |
| Start of hackathon | Create new public repo and clone it locally. | Empty new repo exists during Project Period. |
| Essential setup | Create local Python env and new Databricks resources. | Local app and Databricks resources are ready. |
| Build | Use Claude if allowed, or blueprint/manual build if not. | Project files created in new repo. |
| Test A | Local JSON + SQLite. | Plan generated and SQLite counts show rows. |
| Test B | Local Unity Catalog + SQLite. | Trusted Databricks data read, SQLite state saved. |
| Test C | Databricks App + Unity Catalog + Lakebase. | Live app saves Lakebase rows. |
| Demo/submission | Record <=3 min video, prepare pitch, submit Devpost. | All requirements complete. |

# 1. Before hackathon starts - what to do

Purpose: Prepare only safe materials and make sure you can execute quickly once the official project period begins.

## Steps

Download the V9 ZIP and save it to C:\Hackathon\prep.

Also save a backup copy to Google Drive or OneDrive.

Open this playbook and read Sections 2, 3, 4, and 5 once before the hackathon.

Keep your practice project separate. Do not submit it as the final repo unless organizers explicitly allow it.

Prepare accounts: GitHub, Databricks, Anthropic, Devpost.

Prepare browser bookmarks: Databricks workspace, GitHub new repo page, Devpost page, Anthropic console.

Prepare a notes file for resource names you create during the hackathon.

Do not commit secrets. Do not store API keys in screenshots or GitHub.

## Validation checklist

☐ V9 ZIP exists at C:\Hackathon\prep.

☐ Backup copy exists in Google Drive/OneDrive.

☐ You know the difference: Lakebase primary, SQLite local fallback only, JSON fallback for trusted data only.

☐ Anthropic key is available but not stored in GitHub.

☐ You are ready to create a new repo only after official start.

## Exit criteria

☐ All prep files are ready.

☐ No final-submission repo has been created early unless rules allow it.

☐ You know the first 5 commands to run after official start.

## Fallback / warning

Rule-safety reminder: the safest path is to create the final public repo and final submission work during the official Project Period.

# 2. Start of hackathon - first 30 minutes

Purpose: Create a clean final repo and set up the working folder without mixing old repo history or local state.

## Steps

Confirm the official project period has started.

Create a brand-new public GitHub repo named benefits-navigator-hackathon or similar.

Add README and open-source license if GitHub offers it, or add them manually in the repo.

Open PowerShell and create C:\Hackathon\work if it does not exist.

Clone the brand-new repo into C:\Hackathon\work.

Copy only allowed reference materials from the V9 ZIP into a separate prep/reference folder, not blindly into the final repo.

Open the new repo in VS Code or Claude Code if AI coding assistant use is allowed.

Make the first commit showing repo created during the Project Period.

## Validation checklist

☐ New public GitHub repo exists.

☐ Repo was created after official start.

☐ Local folder is under C:\Hackathon\work.

☐ git status is clean after initial commit.

☐ No .env, .local_state, SQLite DB, or old .git folder is present.

## Exit criteria

☐ You have a clean new repo and can start local setup.

☐ You can push to GitHub successfully.

mkdir C:\Hackathon\work -Force
cd C:\Hackathon\work
git clone <NEW_PUBLIC_REPO_URL>
cd <NEW_REPO_FOLDER>
git status

# 3. Essential setup - new local and Databricks environment

Complete 3A first so you can test locally. Then complete 3B so the final Databricks App can use Unity Catalog and Lakebase.

## 3A. Local laptop setup - detailed

Goal: create a clean local Python environment in the new repo so you can run Streamlit and test JSON + SQLite before touching cloud deployment.

Open PowerShell in the new repo folder under C:\Hackathon\work.

Check Python and Git versions.

Create a virtual environment named .venv.

Activate .venv. If PowerShell blocks it, use the temporary execution-policy command below.

Upgrade pip.

Install requirements.

Create a local .env file only if your code loads dotenv locally. Never commit .env.

Run Streamlit locally.

Run one test journey.

Verify SQLite counts and git safety.

cd C:\Hackathon\work\<NEW_REPO_FOLDER>
python --version
git --version
py -3.11 -m venv .venv
.\.venv\Scripts\Activate.ps1
python -m pip install --upgrade pip
pip install -r requirements.txt
streamlit run app.py

If activation is blocked:

Set-ExecutionPolicy -Scope Process -ExecutionPolicy Bypass
.\.venv\Scripts\Activate.ps1

### 3A local .env examples

For Test A - local JSON + SQLite fallback:

ANTHROPIC_API_KEY=your_anthropic_key_here
BENEFITS_DATA_MODE=json_only
SHOW_LOCAL_STATE_DEBUG=true

For Test B - local Unity Catalog through SQL Warehouse + SQLite fallback:

ANTHROPIC_API_KEY=your_anthropic_key_here
BENEFITS_DATA_MODE=databricks_first
DATABRICKS_SERVER_HOSTNAME=<workspace-host-without-https>
DATABRICKS_HTTP_PATH=/sql/1.0/warehouses/<warehouse-id>
DATABRICKS_TOKEN=<local_PAT_only>
SHOW_LOCAL_STATE_DEBUG=true

☐ PowerShell prompt shows (.venv).

☐ pip install completed.

☐ streamlit run app.py opens localhost:8501.

☐ JSON + SQLite test can run without Lakebase variables.

☐ git status does not show .env, .venv, .local_state, or DB files.

## 3B. New Databricks environment prerequisite setup

Goal: create fresh Databricks resources that the final app will use. Do not reuse deleted or broken Lakebase resources.

Open the hackathon Databricks workspace.

Create or confirm SQL Warehouse. Name it benefits-navigator-warehouse.

Create Unity Catalog catalog/schema: benefits_navigator.trusted.

Run sql/01_create_trusted_benefit_programs.sql in Databricks SQL editor.

Validate the trusted table has 8 rows.

Create Lakebase database/project for app state.

Run sql/02_create_lakebase_tables.sql in Lakebase SQL editor or SQL connection for Lakebase.

Create Databricks App shell from GitHub repo.

Configure app resources/secrets: Anthropic key, SQL warehouse host/path/token or approved auth, Lakebase resource.

Deploy app once so Databricks creates an app service principal.

Capture the app service principal/client ID.

Edit sql/03_lakebase_service_principal_grants.sql with that ID and run it.

Redeploy or restart the app.

Run full Databricks App test and validate Lakebase row counts.

Run sql/04_demo_analytics.sql for demo proof.

-- Unity Catalog validation
SELECT COUNT(*) AS total_programs
FROM benefits_navigator.trusted.benefit_programs;

SELECT category, COUNT(*) AS program_count
FROM benefits_navigator.trusted.benefit_programs
GROUP BY category
ORDER BY category;

-- Lakebase validation after one app journey
SELECT COUNT(*) AS intake_count FROM family_intake_events;
SELECT COUNT(*) AS match_count FROM program_matches;
SELECT COUNT(*) AS plan_count FROM action_plans;
SELECT COUNT(*) AS feedback_count FROM user_feedback;

☐ SQL Warehouse is running.

☐ Unity Catalog benefit_programs table has 8 rows.

☐ Lakebase tables exist.

☐ Databricks App deploys from the new repo.

☐ App service principal has Lakebase grants.

☐ End-to-end app journey saves rows to Lakebase.

# 4. Build section - Claude, alternate AI, or manual blueprint

Use this section after local setup is ready. Do not use an AI coding assistant if organizers say it is not allowed.

| Situation | What to use | Where in ZIP |
| --- | --- | --- |
| Claude Code allowed | Paste master prompt, then ordered prompts one at a time. | prompts/00_MASTER_PROMPT_START_HERE.md and prompts/01_ORDERED_CLAUDE_CODE_PROMPTS.md |
| Claude not allowed but another AI allowed | Give the alternate AI the recreation blueprint and ask it to build file-by-file. | docs/FULL_PROJECT_RECREATION_BLUEPRINT.md and prompts/03_IF_CLAUDE_NOT_ALLOWED_OR_ALTERNATE_AI_RECREATE_PROMPT.md |
| No AI coding assistant allowed | Use blueprint as a manual human implementation checklist only. | docs/FULL_PROJECT_RECREATION_BLUEPRINT.md |

## 4A. If Claude Code is allowed

Open Claude Code in the new repo folder.

Paste prompts/00_MASTER_PROMPT_START_HERE.md.

Tell Claude: Start with Phase 0 and do not code until setup validation is complete.

Use prompts/01_ORDERED_CLAUDE_CODE_PROMPTS.md one prompt at a time.

After each prompt, run the requested validation commands yourself.

Commit after stable milestones only.

## 4B. If Claude Code is not allowed

Do not use Claude Code.

If another AI assistant is explicitly allowed, use prompts/03_IF_CLAUDE_NOT_ALLOWED_OR_ALTERNATE_AI_RECREATE_PROMPT.md.

Give that AI docs/FULL_PROJECT_RECREATION_BLUEPRINT.md.

Ask it to create files one at a time: requirements, sample data, rules, agent, Databricks client, Lakebase client, SQLite client, app, SQL, docs.

If no AI coding assistant is allowed, manually implement using the blueprint and latest code reference as learning/reference only, staying within rules.

## 4C. Build order that should not change

requirements.txt and .gitignore

sample_data/programs.json

benefits_rules.py

agent.py

databricks_client.py with JSON fallback

local_state_client.py SQLite fallback

lakebase_client.py

app.py Streamlit UI and state flow

SQL files

app.yaml template

README and docs

Tests and demo scripts

## 4D. Latest uploaded code reference summary

| File | Purpose / important logic |
| --- | --- |
| app.py | Streamlit UI, profile extraction flow, program matching, action plan, Lakebase-first and SQLite-second writeback, feedback save, status messages. |
| agent.py | Anthropic Claude calls for profile extraction, clarifying questions, profile merge, and action-plan generation. |
| benefits_rules.py | Deterministic eligibility screen and explainable match reasons. |
| databricks_client.py | Reads trusted benefit programs from Unity Catalog through Databricks SQL Warehouse and fails safely. |
| lakebase_client.py | Writes intake, matches, plans, and feedback to Lakebase/Postgres. |
| local_state_client.py | Writes the same app-state records to local SQLite only when Lakebase fails. |
| requirements.txt | Streamlit, Anthropic, Databricks SQL connector, psycopg, python-dotenv, Databricks SDK. |

# 5. Testing - do this in exactly this order

## 5A. Test fully local with JSON + SQLite

Purpose: prove the app works even without Databricks cloud resources. This is your safest first test.

# .env for Test A
ANTHROPIC_API_KEY=your_anthropic_key_here
BENEFITS_DATA_MODE=json_only
SHOW_LOCAL_STATE_DEBUG=true

Activate .venv.

Run streamlit run app.py.

Use the single-mom test scenario.

Confirm app says it used fallback/local data if Databricks is not connected.

Confirm plan is generated.

Confirm message: Lakebase is unavailable, so this session was saved locally in SQLite for demo fallback.

Submit feedback.

Run SQLite count command.

python -c "import sqlite3; db='.local_state/benefits_navigator_state.db'; conn=sqlite3.connect(db); tables=['family_intake_events','program_matches','action_plans','user_feedback']; [print(t, conn.execute(f'SELECT COUNT(*) FROM {t}').fetchone()[0]) for t in tables]; conn.close()"

☐ Counts are 1 intake, 8 matches, 1 plan, 1 feedback after one full test.

☐ No crash.

☐ No secret shown in UI or logs.

## 5B. Test local with Unity Catalog through SQL Warehouse + SQLite

Purpose: prove the laptop app can read governed Databricks trusted data while still using SQLite instead of Lakebase for local state.

# .env for Test B
ANTHROPIC_API_KEY=your_anthropic_key_here
BENEFITS_DATA_MODE=databricks_first
DATABRICKS_SERVER_HOSTNAME=<workspace-host-without-https>
DATABRICKS_HTTP_PATH=/sql/1.0/warehouses/<warehouse-id>
DATABRICKS_TOKEN=<local_PAT_only>
SHOW_LOCAL_STATE_DEBUG=true

Confirm SQL Warehouse is running.

Confirm Unity Catalog table has 8 rows.

Run Streamlit locally.

Use the same scenario.

Confirm UI says trusted Databricks benefits data is used.

Confirm Lakebase is unavailable and SQLite fallback saves state locally.

Run SQLite count command again.

☐ Trusted Databricks data is read locally.

☐ SQLite saves app state locally.

☐ This proves data path and local fallback independently.

## 5C. Deploy Databricks App and test Unity Catalog + Lakebase

Purpose: prove the official target architecture works: Databricks App + Unity Catalog + Lakebase + Anthropic.

Push latest code to GitHub.

Create/update Databricks App from the new repo.

Attach/configure resources and secrets.

Deploy app.

Open the Databricks App URL.

Run the same scenario.

Confirm app uses trusted Databricks data.

Confirm message: Plan saved to Lakebase app-state tables.

Submit feedback.

Run Lakebase row-count SQL.

Run demo analytics SQL.

☐ Databricks App loads.

☐ Unity Catalog data is used.

☐ Lakebase rows increase.

☐ Demo analytics returns results.

☐ App URL is usable for judges or you have access instructions.

# 6. Scenarios to test

Run these scenarios in the same three testing layers whenever possible: local JSON + SQLite, local Unity Catalog + SQLite, and deployed Databricks App + Unity Catalog + Lakebase. For the official demo, use Scenario 1 unless another scenario looks stronger on the day.

## Scenario 1 — Main winning demo: single mom with two kids

Input: I am a single mom in New Jersey with two kids ages 3 and 7. I work part-time and make about $1,800 per month. I do not have health insurance right now. I need help with food, childcare, and paying bills.

Follow-up 1: Middlesex County

Follow-up 2: My 7-year-old is in school. My 3-year-old needs daycare or preschool.

Follow-up 3: No, I am not currently receiving any government assistance or benefits.

Expected: SNAP, WIC, NJ FamilyCare, childcare assistance, preschool, utility/support programs, and clear next steps.

Use for final demo because it shows food, health, childcare, bills, agent follow-up, rules, state saving, and social impact.

## Scenario 2 — Pregnant mother needing groceries and health coverage

Input: I live in New Jersey and I am pregnant. I work part-time and make around $2,200 per month. I need help with groceries and health coverage. I am not sure what programs I can apply for.

Expected: WIC, NJ FamilyCare, SNAP if applicable, source-grounded action plan, and pregnancy-sensitive next steps.

Purpose: proves the agent handles pregnancy context and does not only work for the main demo story.

## Scenario 3 — Higher-income family needing child health coverage

Input: We are a family of four in New Jersey. Our monthly income is about $7,500. Our kids are 8 and 14. We mainly need affordable health insurance options for the children.

Expected: child health coverage / NJ FamilyCare or CHIP-style guidance if present in the trusted data, with realistic explanation and no guaranteed eligibility claim.

Purpose: tests that the app does not simply recommend every low-income program blindly.

## Scenario 4 — Utility bill emergency

Input: I live alone in New Jersey. I lost work hours recently and I am behind on my utility bill. I need help keeping my heat and electricity on.

Expected: LIHEAP or utility assistance programs, 2-1-1 / emergency support guidance, and urgent next steps.

Purpose: tests emergency-support flow and focused recommendations.

## Scenario 5 — Childcare-focused working parent

Input: I am a working parent in New Jersey with one child age 4. I work full-time and pay a lot for daycare. My monthly income is about $3,200. I need help with childcare costs.

Expected: Child Care Assistance Program, preschool-related options if present, and practical application guidance.

Purpose: tests age-specific matching and work/school-related rules.

## Scenario 6 — Immigration-sensitive family

Input: I am a parent in New Jersey with a 3-year-old child. I am worried about applying because not everyone in my household has the same immigration status. We need food and preschool help.

Expected: careful, non-legal guidance, source-grounded program suggestions, and a recommendation to verify eligibility with official sources or local assistance.

Purpose: tests sensitivity, safety, and avoidance of overclaiming.

## Scenario 7 — Senior or disabled adult needing healthcare and bills support

Input: I am an older adult in New Jersey living on a fixed income. I need help with healthcare costs, prescriptions, groceries, and utility bills.

Expected: healthcare/help-with-bills/grocery support programs that exist in the trusted data, plus safe next steps.

Purpose: tests whether the app can support a non-parent household and still generate useful guidance.

## Scenario 8 — Negative/control test: user may not qualify for many programs

Input: I live in New Jersey with my spouse and two children. Our monthly income is about $14,000. We are not in an emergency, but I want to know if there are any child or family programs we should check.

Expected: fewer matches, careful wording, no forced eligibility claims, and suggestions to check official sources.

Purpose: proves the app can say “limited likely matches” instead of over-recommending.

## Pass criteria for every scenario

The app asks useful follow-up questions when needed.

Matched programs come only from trusted data or the approved fallback dataset.

The action plan is specific and understandable.

The app avoids saying the user is guaranteed eligible.

State is saved to SQLite in local fallback testing or Lakebase in deployed Databricks App testing.

Feedback save works.

No errors are shown to judges or users.

No secrets, tokens, or raw debug details appear in the UI.

| Scenario | Input | Expected focus |
| --- | --- | --- |
| Main demo: single mom | I am a single mom in New Jersey with two kids ages 3 and 7. I work part-time and make about $1,800 per month. I do not have health insurance right now. I need help with food, childcare, and paying bills. | SNAP, WIC, FamilyCare, childcare, LIHEAP, NJ 211. |
| Pregnant mother | I live in New Jersey and I am pregnant. I work part-time and make around $2,200 per month. I need help with groceries and health coverage. | WIC, FamilyCare, SNAP. |
| Childcare parent | I am a working parent in New Jersey with one child age 4. I work full-time and pay a lot for daycare. Monthly income is about $3,200. | Child Care Assistance and preschool. |
| Utility issue | I live alone in New Jersey. I lost work hours recently and I am behind on my utility bill. | LIHEAP and NJ 211. |

# 7. Presentation and pitch

Use this short story. Do not over-explain implementation details. Show working value quickly.

## 30-second pitch

Benefits Navigator helps families who do not know which programs they may qualify for. It combines trusted Databricks data, an Anthropic-powered conversational agent, explainable rules, Lakebase app-state storage, and analytics to turn a confusing benefit search into a clear action plan.

## 3-minute demo flow

| Time | What to show |
| --- | --- |
| 0:00-0:20 | Problem: families miss help because programs are fragmented and confusing. |
| 0:20-0:45 | Architecture: Databricks App + Unity Catalog + Databricks SQL + Claude + rules + Lakebase. |
| 0:45-1:50 | Live app: enter family situation, answer follow-ups, show matched programs and action plan. |
| 1:50-2:30 | Proof: show Lakebase rows and demo analytics. |
| 2:30-3:00 | Close: social impact, next steps, why Databricks makes it reliable. |

## What to say if fallback is mentioned

Lakebase is the primary persistent state layer. SQLite is only a local development fallback so I can test reliably when cloud state is unavailable. The official deployed app is designed to save state to Lakebase.

# 8. Final submission checklist

☐ Public GitHub repo created during Project Period.

☐ Open-source license included.

☐ README explains setup, architecture, testing, and demo.

☐ Databricks App URL works or judge access instructions are ready.

☐ 3-minute video recorded and under time limit.

☐ Unity Catalog trusted data works.

☐ Lakebase saves intake/matches/plans/feedback.

☐ SQLite fallback tested locally but not overemphasized.

☐ No .env committed.

☐ No API keys committed.

☐ No .local_state or DB files committed.

☐ Synthetic data only.

☐ Devpost text is ready.

# 9. Quick troubleshooting

| Problem | Fast action |
| --- | --- |
| PowerShell cannot activate .venv | Run Set-ExecutionPolicy -Scope Process -ExecutionPolicy Bypass, then activate again. |
| Streamlit cannot import package | Activate .venv and rerun pip install -r requirements.txt. |
| Unity Catalog read fails locally | Switch BENEFITS_DATA_MODE=json_only and continue local test. Fix SQL Warehouse later. |
| Lakebase write fails locally | Expected for local fallback test. Verify SQLite rows. |
| Databricks App cannot write Lakebase | Capture app service principal ID, run grant SQL, redeploy/restart app. |
| Anthropic fails | Check secret/env var. Use saved recording/screenshots only for continuity, not as live AI. |
| Git shows .env or DB file | Stop. Update .gitignore and remove from staging before commit. |

# 10. Final reminder

Your winning story is simple: trusted Databricks data + agentic guidance + explainable matching + persistent Lakebase state + analytics for social impact. Keep the demo calm, clear, and reliable.